# BUSINESS MASTER OF SCIENCE CAPSTONE PROJECT

# PROJECT INITIATION DOCUMENT

| # Student |  |
| --- | --- |
| Name | Farangiz Jurakhonova |
| Program | Business Analytics |
| Telephone | +43 6766261236 |
| Email | Jurakhonova_Farangiz@student.ceu.edu |
| # Project sponsor |  |
| Name | Ardak Akhatova |
| Position | Consultant in Energy, Management Consulting |
| Client organization | ILF Consulting Engineers Austria |
| Telephone | +436602640155 |
| Email | ardak.akhatova@ilf.com |
| # CAPSTONE PROJECT MANAGER |  |
| Name | Eduardo Arino de la Rubia |
| # Project details |  |
| Title |  |
| Power Sector Transition Tracker for Uzbekistan: Data‑Driven Insights for ILF’s Energy Advisory Work |  |
| Background (summary of reasons for project sponsor’s interest in/significance of project) |  |
| ILF Consulting Engineers Austria GmbH has long-standing advisory engagement in Uzbekistan's energy sector, working with the Ministry of Economy and Finance, the National Energy Efficiency Agency, and IFIs including the World Bank, EBRD, and ADB. Uzbekistan's power sector is undergoing a structural transition: electricity demand continues to rise, domestic gas availability is tightening, coal generation has expanded in ways that were not anticipated, and renewable capacity is growing rapidly but remains a small share of actual output. Transmission and distribution losses remain high, pointing to a grid system under pressure. The sector is in motion, but the direction and pace of change vary significantly depending on policy choices still being made. For ILF, this creates a sustained pipeline of advisory opportunities — across generation adequacy, grid modernisation, renewable integration, fuel transition, and energy efficiency — that are difficult to track and prioritise using fragmented, manually compiled data. This project addresses that gap by building a reproducible forecasting framework that models how the sector is likely to evolve to 2040 under three defined scenarios, and translates those projections into structured signals that ILF's advisory and business development teams can act on. |  |
| Statement of key problems, objectives and desired outcomes |  |
| The primary question driving the project is: given confirmed historical data from 1990 to 2023, can forecasting models reliably project Uzbekistan's electricity demand, renewable energy share, fossil generation trajectory, coal generation trajectory, transmission and distribution losses, and power-sector carbon intensity to 2040 — and do those projections diverge meaningfully across three defined energy-mix scenarios? This is the question the capstone is designed to answer. Its answer has a clear success criterion: models that meet acceptable performance thresholds on held-out test data are considered validated and carried forward for scenario projection; models that do not are documented and replaced. Everything else in the project is subordinate to this question and structured to serve it: Exploratory analysis characterises the historical trends — including fuel mix shifts, grid efficiency, emissions, and investment flows — that motivate and contextualise the forecasting models. |  |
| Investment signal detection translates forecast outputs and contextual indicators into business-relevant signals for ILF, using explicit thresholds defined in advance. The dashboard is a communication layer that allows ILF's non-technical stakeholders to explore the model outputs interactively; it is not a deliverable in its own right. The three forecast scenarios are: (1) Baseline — current policy trajectory, with gas decline continuing at observed rates and renewables growing in line with current installed capacity trends; (2) Accelerated transition — renewable capacity additions consistent with Uzbekistan's stated targets, with correspondingly faster fossil and coal decline; (3) Fossil lock-in — delayed transition, with coal generation continuing its observed upward trend and gas shortfall partially offset by coal rather than renewables. Coal and gas are modelled separately, which is what makes these three scenarios analytically distinct from one another. Desired outcomes, in order of priority: (1) a validated predictive modelling framework with performance documented per target variable; (2) investment signals derived from forecast outputs and contextual indicators using explicit pre-defined thresholds; and (3) an interactive dashboard and written ILF advisory summary communicating results to non-technical stakeholders. |  |

PROJECT DETAILS

Interim and final deliverables (incl. format of project presentation and technical discussion, target audience)

The core deliverable is a validated predictive modelling framework: a set of forecasting models trained on confirmed historical data, evaluated on a held-out test period, and applied to project six key sector variables — electricity demand, renewable energy share, fossil generation, coal generation, transmission and distribution losses, and power-sector carbon intensity — to 2040 under three defined scenarios. The framework's documented performance and scenario outputs constitute the analytical thesis of the capstone. Supporting deliverables are three Jupyter notebooks — exploratory analysis, forecasting, and investment signals — with data ingestion and processing handled within the notebooks. A Plotly Dash dashboard with scenario controls and a Plan B nuclear sensitivity toggle serves as a communication tool for non-technical stakeholders. The dashboard is a supporting output that visualises the forecasting framework's results; it is not the central deliverable. Final outputs are the validated forecasting framework with full performance documentation, a GitHub repository with complete code, the supporting dashboard demonstrated live in Phase 7, and a short ILF written summary in opportunity table format. Interim notebooks are shared with the sponsor at each phase review. Target audience is ILF's advisory and business development teams, including non-technical stakeholders.

Methods of approach (e.g. data, information resources, software, methodologies, key contacts)

The primary dataset is the World Bank Data360 power-sector indicator set for Uzbekistan, provided by ILF in cleaned, merged, analysis-ready form. This covers the core time-series variables on electricity supply, demand, fuel mix, grid losses, emissions, and investment flows. It is supplemented where necessary by open-licensed international and national sources — including IEA, IRENA, and the Uzbekistan Statistics Committee — to fill gaps in fuel-type breakdowns and capacity data. Coal generation is sourced as a separate fuel-type series. The confirmed historical dataset covers annual observations from 1990 to 2023. Software includes Python, Plotly Dash, and Jupyter Notebooks, with GitHub for version control and Render or HuggingFace Spaces for deployment. Methodologies cover exploratory statistical analysis, multi-model forecasting with comparative evaluation, and scenario extrapolation under three defined energy-mix assumptions.

Investment signals are derived directly from forecast model outputs and contextual indicators — not from raw data — using the following pre-defined decision rules, each mapped to one of ILF's advisory opportunity categories: Forecast metric; Threshold (assessed across full forecast horizon to 2040); Investment signal; ILF opportunity. Total electricity demand growth; Exceeds 4% per annum in any 5-year window through 2040; Generation capacity gap alert; Generation advisory. Gas self-sufficiency ratio; Falls below 85% in any scenario, or below 90% for three or more consecutive forecast years; Gas transition advisory; Fuel transition. Renewable share of generation; Below 20% under baseline scenario at any forecast point through 2040; Renewable integration gap; RE integration. Coal share of total generation; Exceeds 15% at any forecast point through 2040; Fuel diversification alert; Fuel transition. T&D losses; Remain above 15% at any forecast point through 2040; Grid bottleneck alert; Transmission and distribution advisory. FDI and gross fixed capital formation; Rising trend coinciding with a forecast supply deficit or high T&D loss period; Investment window signal; PPP advisory and IFI-funded project bids. Power-sector carbon intensity; Fails to decline across any 10-year forecast window under the accelerated transition scenario; Decarbonization stall signal; Energy efficiency. Coal share is calculated as modelled coal generation divided by modelled total demand. T&D losses are modelled as a standalone variable and also used in combination with demand growth to identify periods where grid investment is most urgent. FDI and gross fixed capital formation are treated as contextual indicators in the exploratory analysis and cross-referenced against forecast stress periods to identify windows where ILF advisory engagement is most likely to be in demand; they are not themselves forecast variables. Thresholds are calibrated against IEA Central Asia benchmarks and observed trend inflection points in the master dataset. They apply across the full 2024–2040 forecast horizon and are designed to remain informative at any point within it. All thresholds are documented transparently and can be revised by ILF without rerunning the models. Predictive Modelling Component Target variables: Electricity demand, renewable energy share, fossil-based generation, coal-based generation, transmission and distribution losses, and power-sector carbon intensity, each projected annually to 2040. Modelling approach: Multiple forecasting methods are trained and compared per target variable. The best-performing model for each is selected based on accuracy on the held-out test period and carried forward for scenario extrapolation. All candidate models and their comparative performance are reported in the forecasting notebook. Evaluation framework: Models are evaluated on a held-out test set using standard accuracy metrics. Results are reported per target variable to allow transparent comparison. Models that do not meet acceptable performance thresholds are documented and replaced with the next best candidate. Data structure and status of 2024–2026: - 1990–2023: Confirmed historical observations. Used for model training (1990–2018) and evaluation (2019–2023). - 2024: Partially provisional. Some production and capacity figures are available from national and international sources, but key IEA variables — consumption by sector, generation by fuel mix, and carbon intensity — have not yet been published. Excluded from model training and evaluation; used for contextual reference only, with sources clearly labelled. - 2025: No data currently available. Treated as forecast-period only. - 2026: Calendar year incomplete at time of writing. Treated as forecast-period only. Any figures that become available will be appended and documented, but not used for model evaluation.

Assumptions (e.g. expected input from client, possible constraints, expected location of work, exclusions)

If ILF provides a Data360 dataset, it becomes the primary base. All sources are open-licensed and nominal GDP is deflated before modelling. Coal generation is modelled as a separate target variable, with the historical series sourced from IEA and the Uzbekistan Statistics Committee by fuel type. If a continuous coal generation series cannot be confirmed back to 1990, coal is dropped as a standalone variable and fossil generation is retained as the aggregate metric. Nuclear is treated as a Plan B sensitivity scenario rather than a baseline assumption, given recently commenced construction, the absence of any Central Asian commissioning precedent, and uncertainty around project timelines. The dashboard is a working prototype and a supporting deliverable; production-grade deployment, real-time data feeds, financial modelling, and primary data collection are out of scope.

INITIAL HIGH-LEVEL PROJECT PLAN AND SCHEDULE

Work breakdown and timing

Phase 1 (6–16 March) — project understanding. Phase 2 (16–22 March) — PID drafted and reviewed at kick-off on 22 March. Phase 3 (22 March – 10 April) — data pipeline construction, analysis plan, and initial exploratory analysis (beginning substantive analytical work immediately alongside pipeline setup). Phase 4 (10–24 April) — full exploratory analysis. Phase 5 (24 April – 4 May) — forecasting models. Phase 6 (4–11 May) — investment signals and interim report. Phase 7 (11–25 May) — dashboard development and demo. Phase 8 (25 May – 8 June) — final report and submission.

Quality review procedure (review meetings)

Review 1 — 22 March. Review 2 — 3 April. Review 3 — 17 April. Review 4 — 1 May. Review 5 — 15 May. Review 6 — 29 May. Review 7 — 5 June.

Anticipated expenses if any (must be covered by project sponsor or client organization)

No expenses are anticipated. All data, software, and hosting are free and open-licensed. No expenses are expected to be covered by the project sponsor or client organisation.

| student |  |  |  |
| --- | --- | --- | --- |
| Name | Date | Signature (add name if sending by email) |
| Farangiz Jurakhonova |  |  |
| PROJECT SPONSOR |  |  |  |
| Name | Date | Signature (add name if sending by email) |
| Ardak Akhatova |  |  |
| CAPSTONE PROJECT MANAGER |  |  |  |
| Name | Date | Signature (add name if sending by email) |
| Eduardo Arino de la Rubia |  |  |

# BUSINESS MASTER OF SCIENCE CAPSTONE PROJECT

# LETTER OF TERMS

In order to ensure that the Business Master of Science Capstone Project (the Project) of Central European University (the University) runs smoothly and to mutual advantage, please note the following terms under which the project is undertaken.

- The Project is undertaken by the Student as part of his or her studies at the University. The student is not an employee of the University, so the University cannot enter agreements on his or her behalf or take any liability for his or her actions.

- The Project is undertaken as part of an educational program and is supervised and examined by a Faculty Supervisor appointed by the University. The Faculty Supervisor is bound contractually and by law to keep confidential any confidential information disclosed to him or her in the supervision and examination of the Project.

- The client organization (the Client) must assign a named Project Sponsor, who will be available over the duration of the project to advise and guide the Student. The Project Sponsor is expected to give feedback to the Faculty Supervisor on the conduct of the work.

- The Student and the Faculty Supervisor sign the General Confidentiality and Non-disclosure Agreement (NDA). The Project Sponsor may request a separate confidentiality and non-disclosure agreement to be signed.

- The Project is a student educational project and should be seen in this context. The work does not constitute professional advice, and no warranties are made regarding the information presented. Neither the Student nor the University and its faculty accept any liability for the consequences of any action taken as a result of the work, or any recommendations made or inferred.

- The intellectual property rights to the work undertaken and/or the deliverables produced vest in the Client.

- The Student is required to declare his or her association with the University and with the Client when collecting information from other organizations.

- The Project Sponsor must provide support, guidance, and opportunities for consultation to enable the student to carry out the Project effectively.

- For the purpose of the present agreement the Project Sponsor is not a representative of the Client. The Project Sponsor is agreeing to the terms above as an individual and the agreement does not affect the Project Sponsor’s affiliation with the Client in any way.

- Expenses incurred in the execution of the Project must be met by the Client and paid directly to the Student.

Please confirm that you have read and agreed the terms of engagement by signing below.

| project sponsor |
| --- |
| Name / client organization | Date | Signature (add name if sending by email) |

# BUSINESS MASTER OF SCIENCE CAPSTONE PROJECT

# GENERAL CONFIDENTIALITY AND NON-DISCLOSURE AGREEMENT

During the course of the Business Master of Science Capstone Project (the Project) of Central European University (the University), I am likely to discuss and have access to information, technology and ideas that various organizations participating in the program regard as confidential.

I agree for the benefit of the client organization (the Client), the University and other participating organizations that I will make all reasonable efforts to hold in strict confidence any information, technologies and ideas that I am told in advance are confidential, that I will not copy, reveal or disclose such information, technology and ideas to any third party, and that I will not use any such information, technology and ideas for my own benefit or for the benefit of any organization with which I am affiliated now or in the future. I also agree to abide by such other rules and guidelines that the University may reasonably impose.

This Agreement shall not apply to any information, technology and ideas which:

- at the date of this Agreement are in the public domain or subsequently come into the public domain through no fault of mine;

- were already known to me on the date of disclosure, provided that such prior knowledge can be substantiated;

- properly and lawfully become available to me from sources independent of the supplying party;

- are disclosed pursuant to the requirement or request of a governmental agency provided that in such an event I shall inform you of the nature and extent of any disclosure so required.

This Agreement shall come into effect from the date below, and the obligation under the Agreement shall remain in effect indefinitely unless agreed otherwise in writing by the Client. This Agreement shall be subject to Austrian law.

| student |
| --- |
| Name | Date | Signature (add name if sending by email) |
| Farangiz Jurakhonova |  |  |
| CAPSTONE PROJECT MANAGER |
| Name | Date | Signature (add name if sending by email) |
| Eduardo Arino de la Rubia |  |  |
| PROGRAM COORDINATOR |
| Name | Date | Signature (add name if sending by email) |
| Dominika Dash |  |  |
| CEU PRO-RECTOR FOR RESEARCH |
| Name | Date | Signature (add name if sending by email) |
| Eva Fodor |  |  |
| PROGRAM HEAD (iF APPLICABLE) |
| Name | Date | Signature (add name if sending by email) |
| Gabor Bekes |  |  |
| FACULTY SUPERVISOR (IF APPLICABLE) |
| Name | Date | Signature (add name if sending by email) |